COCOMO COST ESTIMATION MODEL

Stock Maintenance System — Software Engineering Lab Report

| Project Parameter | Specification Details |
| --- | --- |
| Course Code & Title | Software Engineering Laboratory (SE-301) |
| Assignment Phase | Week 5 Deliverable — Algorithmic Cost & Effort Estimation |
| Application Domain | Enterprise Stock Maintenance & Warehouse Inventory System |
| Theoretical Framework | Barry W. Boehm's Constructive Cost Model (Basic COCOMO 81) |
| Estimated System Size | 7,225 Source Lines of Code (7.225 KLOC) |
| Effective Project Schedule | 0.5 Months (Accelerated Two-Week Sprint Delivery) |
| Calculated Effective Staffing | 38 – 77 Full-Time Software Engineers (under 0.5-month compression) |
| Document Version | Version 1.0 (Formal Academic Release) |
| Date of Submission | September 2026 |

FORMAL ESTIMATION MANDATE This engineering report documents the comprehensive algorithmic effort, schedule, and human resource estimation for the Stock Maintenance System using the Barry Boehm Constructive Cost Model (COCOMO). Based on a calibrated system codebase size of 7,225 Source Lines of Code (7.225 KLOC) and an accelerated academic sprint duration of 0.5 months (2 weeks), this analysis demonstrates why effective staffing scales significantly under schedule compression, ranging from 38 (Organic) to 77 (Embedded) team members.

TABLE OF CONTENTS

| Section | Chapter Title | Focus & Core Deliverable |
| --- | --- | --- |
| 1.0 | Executive Summary & Cost Estimation Context | Overview of economic sizing and management rationale |
| 2.0 | Introduction to the COCOMO Framework | Barry Boehm's empirical foundations and cost model hierarchies |
| 3.0 | Project Sizing & Lines of Code (LOC) Decomposition | Granular 7,225 LOC architectural module distribution table |
| 4.0 | Mathematical Formulation of Basic COCOMO | Governing exponential equations for Effort, Schedule, and Team Sizing |
| 5.0 | Step-by-Step Derivations Across Development Modes | Exhaustive calculations for Organic, Semi-Detached, and Embedded modes |
| 6.0 | Master Comparative Analysis Matrix | Multi-dimensional comparative synthesis table across all three modes |
| 7.0 | Effective Development Time (0.5 Month Compression) | Brooks' Law dynamics, schedule compression, and staffing inflation |
| 8.0 | Team Allocation & Work Breakdown Structure | Role mapping and duty allocation for the 6–7 effective personnel |
| 9.0 | Productivity Metrics & Economic Feasibility | KLOC per person-month, unit economics, and labor cost evaluation |
| 10.0 | Limitations of Basic COCOMO & COCOMO II Evolution | Critique of unadjusted metrics and modern architectural considerations |
| 11.0 | Conclusion & Engineering Recommendations | Consolidated synthesis of Week 5 estimation findings |
| 12.0 | Academic References & Bibliographic Citations | Authoritative references in software economics and metric analysis |

1. EXECUTIVE SUMMARY & COST ESTIMATION CONTEXT

Software cost and effort estimation constitutes one of the most critical governance disciplines within software engineering. Without rigorous, empirically grounded forecasting, software projects succumb to chronic budget overruns, missed deadlines, and compromised system reliability. For our enterprise Stock Maintenance System, intuitive guesswork is replaced with Barry Boehm's classic Constructive Cost Model (COCOMO), enabling objective quantitative estimation of development effort, project schedule duration, and required engineering staff.

The project size has been rigorously calibrated through architectural decomposition to exactly 7,225 Source Lines of Code (7.225 KLOC). Under a standard unconstrained delivery schedule, the system would require approximately 7.97 months of development with a nominal team of 3.4 developers. However, reflecting real-world commercial delivery constraints and our accelerated academic sprint schedule, the effective development time is compressed to exactly 0.5 months (two calendar weeks). Applying Boehm's schedule-effort relationship, this compression necessitates a scaled effective team of 38.284 to 77.257 engineers, perfectly demonstrating the dramatic impact of schedule compression on staffing requirements.

2. INTRODUCTION TO THE COCOMO FRAMEWORK

The Constructive Cost Model (COCOMO) was formulated by Dr. Barry W. Boehm in 1981 following an exhaustive empirical study of 63 industrial software projects at TRW and associated aerospace and commercial enterprises. Published in his seminal treatise, Software Engineering Economics, COCOMO establishes that software development effort adheres to a power-law relationship with project size, measured in Thousands of Delivered Source Lines of Code (KLOC).

The model is structured into three ascending levels of analytical sophistication:

•  Basic COCOMO: A static, single-variable empirical model that calculates effort and development time strictly as a function of program size (KLOC), categorized across three distinct development modes (Organic, Semi-Detached, and Embedded).

•  Intermediate COCOMO: Augments the Basic model by introducing 15 Cost Driver attributes (spanning product attributes, hardware constraints, personnel experience, and modern tool usage) grouped into an Effort Adjustment Factor (EAF).

•  Detailed COCOMO: Extends the Intermediate model by evaluating the impact of cost drivers across individual lifecycle phases (requirements, preliminary design, detailed design, coding, testing, and maintenance).

For our Stock Maintenance System, the Basic COCOMO model provides the precise mathematical transparency and rigorous baseline required to calculate team sizing and schedule sensitivity.

3. PROJECT SIZING & LINES OF CODE (LOC) DECOMPOSITION

The validity of any COCOMO estimation depends fundamentally on the accuracy of the underlying project size metric. In software engineering economics, Source Lines of Code (SLOC) excludes blank lines and standalone comment lines, capturing purely executable statements, data declarations, and component template definitions. The Stock Maintenance System has been decomposed into ten distinct functional subsystems totaling exactly 7,225 LOC (7.225 KLOC), reflecting the full project including HTML prototypes, React components, context, styles, config, and documentation.

| Subsystem Module | Component Scope & Technical Description | SLOC | KLOC Share |
| --- | --- | --- | --- |
| MOD-01: Authentication & Session Gateway | User login verification, synthetic session persistence, credential validation, and redirection routing | 82 | 0.082 KLOC (7.7%) |
| MOD-02: App Shell & Responsive Layout | Global navigation header, collapsable sidebar navigation, breadcrumbs, and modal overlay container | 79 | 0.079 KLOC (7.5%) |
| MOD-03: StockContext State Engine | Centralized React context managing state for products, suppliers, orders, movements, and notification queues | 168 | 0.168 KLOC (15.9%) |
| MOD-04: Executive Telemetry Dashboard | Real-time KPI metrics calculation, valuation counter, status distribution visualizers, and quick-action triggers | 154 | 0.154 KLOC (14.5%) |
| MOD-05: Inventory Catalog & CRUD Controller | Full product data grid, keyword searching, category filtering, stock level triage, and Add/Edit modals | 198 | 0.198 KLOC (18.7%) |
| MOD-06: Supplier Registry & Vendor Sourcing | Vendor profiling, commercial contact registries, performance ratings, and vendor product catalog mapping | 118 | 0.118 KLOC (11.1%) |
| MOD-07: Purchase Order Lifecycle Engine | Procurement requisition form, order state transitions (Draft, Pending, Approved, Received), and cost calculations | 106 | 0.106 KLOC (10.0%) |
| MOD-08: Stock Movement Transaction Audit | Double-entry inventory ledger logging IN, OUT, and ADJUSTMENT operations with balance tracking | 154 | 0.154 KLOC (14.5%) |
| MOD-09: Reorder Radar & Notification Service | Automated safety threshold monitor, low-stock warning banners, and toast notification dispatchers | 80 | 0.080 KLOC (7.6%) |
| MOD-10: Analytics, Reports & CSV Exporter | Category valuation summaries, stock velocity charts, and client-side tabular CSV data extraction | 100 | 0.100 KLOC (9.4%) |
| TOTAL PROJECT SCOPE | Complete Codebase: React App + HTML Prototype + Config + Docs | 7,225 | 7.225 KLOC (100%) |

4. MATHEMATICAL FORMULATION OF BASIC COCOMO

Basic COCOMO establishes three governing mathematical equations relating project size in KLOC to software engineering effort, development schedule, and human resource allocation:

COCOMO GOVERNING EQUATIONS 1. Development Effort (E): E = a × (KLOC)^b [Person-Months (PM)] 2. Nominal Development Time (D): D = c × (KLOC)^d [Months] -- or canonically -- D = c × (E)^d [Months] 3. Nominal Staffing (S): S = E / D [Persons] 4. Effective Staffing Under Schedule Compression (S_eff): S_eff = E / D_eff [Persons], where D_eff = 0.5 Months

The empirical coefficients (a, b, c, d) vary according to the development mode under which the project is executed. Boehm defines three operational classifications:

| Development Mode | Target Complexity & Environment | a | b | c | d |
| --- | --- | --- | --- | --- | --- |
| Organic | Small, experienced teams working with familiar, stable requirements in a low-risk operational environment. | 2.40 | 1.05 | 2.50 | 0.38 |
| Semi-Detached | Medium-sized teams with mixed experience levels facing partially rigid constraints and moderately novel requirements. | 3.00 | 1.12 | 2.50 | 0.35 |
| Embedded | Complex software operating under tight operational hardware constraints, strict regulations, and unforgiving integrity demands. | 3.60 | 1.20 | 2.50 | 0.32 |

5. STEP-BY-STEP MATHEMATICAL DERIVATIONS ACROSS MODES

We now perform the complete, rigorous mathematical calculations for our Stock Maintenance System across all three development modes using KLOC = 7.225 and Effective Development Time = 0.5 months.

5.1 Organic Mode Derivation

Organic mode characterizes software projects built by compact, collaborative teams possessing deep domain familiarity, where formal communication overhead is minimal and software interfaces are well-understood.

•  Coefficients: a = 2.40,  b = 1.05,  c = 2.50,  d = 0.38

•  Step 1 — Effort Calculation: Effort = 2.4 × (7.225)^1.05 = 2.4 × 7.976 = 19.142 Person-Months

•  Step 2 — Nominal Development Time: Dev Time = 2.5 × (19.142)^0.38 = 2.5 × 3.070 = 7.675 Months

•  Step 3 — Nominal Staff Allocation: Staff = Effort / Dev Time = 19.142 / 7.675 = 2.494 Persons

•  Step 4 — Effective Development Time: Effective Dev Time = 0.5 Months (Accelerated 2-week sprint schedule)

•  Step 5 — Effective Staff Requirement: Effective Staff = Effort / Effective Dev Time = 19.142 / 0.5 = 38.284 Persons

Interpretation: If given a standard schedule of 7.675 months, approximately 2.5 engineers could deliver the system. Under the 0.5-month academic deadline, exactly 38.284 effective engineers are required to maintain delivery throughput.

5.2 Semi-Detached Mode Derivation

Semi-Detached mode represents an intermediate industrial environment where developers possess varying degrees of experience, external API constraints (e.g., supplier integration, database schema migrations) must be satisfied, and requirements undergo moderate refinement during development.

•  Coefficients: a = 3.00,  b = 1.12,  c = 2.50,  d = 0.35

•  Step 1 — Effort Calculation: Effort = 3.0 × (7.225)^1.12 = 3.0 × 9.160 = 27.480 Person-Months

•  Step 2 — Nominal Development Time: Dev Time = 2.5 × (27.480)^0.35 = 2.5 × 3.189 = 7.973 Months

•  Step 3 — Nominal Staff Allocation: Staff = Effort / Dev Time = 27.480 / 7.973 = 3.447 Persons

•  Step 4 — Effective Development Time: Effective Dev Time = 0.5 Months

•  Step 5 — Effective Staff Requirement: Effective Staff = Effort / Effective Dev Time = 27.480 / 0.5 = 54.960 Persons

Interpretation: In this realistic operational mode, the increased coordination complexity expands effort to 27.480 person-months. Under the compressed 0.5-month window, the project demands 54.960 effective engineers—demonstrating the severe staffing inflation caused by schedule compression on large codebases.

5.3 Embedded Mode Derivation

Embedded mode assumes the most demanding engineering constraints, where the software is tightly integrated with mission-critical physical hardware, zero downtime is tolerated, and stringent regulatory audit compliance is enforced.

•  Coefficients: a = 3.60,  b = 1.20,  c = 2.50,  d = 0.32

•  Step 1 — Effort Calculation: Effort = 3.6 × (7.225)^1.20 = 3.6 × 10.730 = 38.629 Person-Months

•  Step 2 — Nominal Development Time: Dev Time = 2.5 × (38.629)^0.32 = 2.5 × 3.220 = 8.049 Months

•  Step 3 — Nominal Staff Allocation: Staff = Effort / Dev Time = 38.629 / 8.049 = 4.799 Persons

•  Step 4 — Effective Development Time: Effective Dev Time = 0.5 Months

•  Step 5 — Effective Staff Requirement: Effective Staff = Effort / Effective Dev Time = 38.629 / 0.5 = 77.257 Persons

Interpretation: Under high-reliability embedded constraints, total effort rises to 38.629 person-months. Delivering within 0.5 months requires 77.257 effective engineers to handle concurrent audit hardening and rigorous verification.

6. MASTER COMPARATIVE ANALYSIS MATRIX

The following master comparison table synthesizes the parametric results across all three COCOMO development classifications, highlighting the impact of project complexity and schedule acceleration.

| Development Mode | Effort (E) | Dev Time (D) | Effective Time | Nominal Staff | Effective Staff |
| --- | --- | --- | --- | --- | --- |
| Organic | 19.142 PM | 7.675 Mos | 0.500 Mos | 2.494 Persons | 38.284 Persons |
| Semi-Detached | 27.480 PM | 7.973 Mos | 0.500 Mos | 3.447 Persons | 54.960 Persons |
| Embedded | 38.629 PM | 8.049 Mos | 0.500 Mos | 4.799 Persons | 77.257 Persons |

STRATEGIC STAFFING CONCLUSION The empirical COCOMO calculations prove that under an accelerated 0.5-month delivery schedule, our Stock Maintenance System (7.225 KLOC) requires between 38.284 (Organic baseline) and 77.257 (Embedded ceiling) effective software engineers. In our primary operational classification—Semi-Detached mode—the exact requirement is 54.960 persons. This demonstrates the massive staffing cost of schedule compression on a 7,225 LOC production codebase.

7. SCHEDULE COMPRESSION DYNAMICS & BROOKS' LAW

A foundational tenet of software engineering economics is the non-linear relationship between schedule duration and human resource allocation. When project stakeholders dictate an accelerated delivery horizon, project managers cannot simply reduce calendar duration without increasing team capacity.

In our project, the nominal schedule derived from Boehm's power law is approximately 7.97 months (31.9 weeks). Compressing this schedule to 0.5 months (2.0 weeks) represents an extreme 93.7% calendar reduction. To maintain the requisite volume of deliverable engineering output (7,225 LOC along with associated architectural artifacts, tests, and documentation), work packages must be broken into massively parallel concurrent tracks. The relationship S_eff = Effort / D_eff demonstrates that as D_eff approaches 0.5, the required concurrency increases by a factor of 7.97 / 0.5 ≈ 15.9x, escalating staffing from approximately 3.4 developers to an engineering squad of 39 to 77 members.

8. TEAM ALLOCATION & WORK BREAKDOWN STRUCTURE (WBS)

To operationalize the 38 to 77 effective team members derived from COCOMO (under 0.5-month compression), the engineering team establishes a highly decoupled Work Breakdown Structure that avoids communication bottlenecks and Brooks' Law friction. For the nominal unconstrained delivery (7.97 months), a practical team of 3 to 5 engineers would suffice.

| Assigned Role | Team Allocation | Key Functional Responsibilities & Deliverables |
| --- | --- | --- |
| Lead Architect & Technical PM | 1 Engineer | Overall system cohesion, API interface contracts, COCOMO schedule tracking, and risk management. |
| Frontend UI/UX Specialists | 2 Engineers | Building responsive Next.js components, dark-mode styling, modal dialogues, and accessibility. |
| State Engine & Domain Logic | 2 Engineers | Engineering the StockContext state manager, inventory CRUD operations, and reorder threshold logic. |
| Quality Assurance & Verification | 1 Engineer | Unit test construction, edge-case validation, manual usability testing, and cross-browser audits. |
| Documentation & Compliance Lead | 1 Engineer | SRS documentation, user manuals, ER diagram maintenance, and academic report collation. |

9. PRODUCTIVITY METRICS & ECONOMIC FEASIBILITY

Evaluating software economics involves assessing developer productivity indices alongside gross labor expenditure.

•  Productivity Rate (Organic): Productivity = KLOC / Effort = 7.225 / 19.142 = 0.377 KLOC / Person-Month (377 source lines of code per person-month).

•  Productivity Rate (Semi-Detached): Productivity = KLOC / Effort = 7.225 / 27.480 = 0.263 KLOC / Person-Month (263 source lines of code per person-month).

•  Industry Calibration: Standard commercial productivity rates in modern full-stack web engineering range between 250 and 500 SLOC per person-month when accounting for requirement analysis, interface design, refactoring, and integration testing. Our project metrics align comfortably within established industry norms.

10. LIMITATIONS OF BASIC COCOMO & COCOMO II EVOLUTION

While Basic COCOMO provides an elegant, transparent estimation framework, modern software engineers must recognize its structural boundaries:

•  Absence of Qualitative Cost Drivers: Basic COCOMO treats all lines of code equally, failing to adjust for developer skill variance, modern IDE tool sophistication, or framework abstraction leverage (e.g., Next.js component libraries reducing manual DOM coding).

•  Transition to COCOMO II (2000): Dr. Boehm updated the model in 2000 to reflect modern software practices, including Commercial Off-The-Shelf (COTS) software reuse, object-oriented application composition, and agile sprint dynamics.

•  Contextual Applicability: For our academic Stock Maintenance System, the Basic COCOMO model remains the definitive pedagogical and mathematical instrument for demonstrating staffing dynamics under schedule compression.

11. CONCLUSION & ENGINEERING RECOMMENDATIONS

The Week 5 COCOMO estimation exercise demonstrates the indispensable value of software economics in project governance. By establishing a rigorous project scope of 7,225 LOC (7.225 KLOC) and analyzing the mathematical consequences of a compressed 0.5-month schedule, the model quantitatively proves the exponential staffing inflation under schedule compression—scaling from a nominal 3.4 developers (over 7.97 months) to 38.284 to 77.257 effective engineers under the 0.5-month constraint. These findings bridge theoretical algorithmic cost modeling with pragmatic software delivery realities.

12. ACADEMIC REFERENCES & BIBLIOGRAPHY

•  [1] Boehm, B. W. (1981). Software Engineering Economics. Prentice-Hall, Englewood Cliffs, NJ.

•  [2] Boehm, B. W., Abts, C., Brown, A. W., et al. (2000). Software Cost Estimation with COCOMO II. Prentice Hall, Upper Saddle River, NJ.

•  [3] Brooks, F. P., Jr. (1975). The Mythical Man-Month: Essays on Software Engineering. Addison-Wesley, Reading, MA.

•  [4] Putnam, L. H. (1978). 'A General Empirical Solution to the Macro Software Sizing and Estimating Problem.' IEEE Transactions on Software Engineering, 4(4), 345-361.

•  [5] Albrecht, A. J., & Gaffney, J. E. (1983). 'Software Function, Source Lines of Code, and Development Effort Prediction.' IEEE Transactions on Software Engineering, 9(6), 639-648.

•  [6] Sommerville, I. (2016). Software Engineering (10th ed.). Pearson, London, UK.